## Blocks World Visualization using BFS & DFS (MERN + Python)

1. Introduction

The Blocks World Visualization Application is a web-based system designed to demonstrate and compare the execution of two fundamental search algorithms: Breadth-First Search (BFS) and Depth-First Search (DFS).

The application allows users to:

- Define initial and goal states

- Visualize step-by-step execution

- Observe search trees, logs, and data structures

- Compare both algorithms theoretically and practically

The system is built using the MERN stack (MongoDB, Express, React, Node.js) along with Python for algorithm execution.

2. Objectives

- Implement BFS and DFS for the Blocks World problem (without backtracking)

- Provide interactive visualization of block movements

- Display complete traversal trees

- Show real-time Queue (BFS) and Stack (DFS) operations

- Enable simultaneous execution comparison

- Provide execution logs and performance metrics

- Include a prebuilt demo example

- Add speed control (speedometer) for animation

3. System Architecture

## 3.1 High-Level Architecture

Frontend (React)

↓

Backend (Node.js / Express)

↓

Python Algorithm Engine

↓

MongoDB (Storage)

## 3.2 Modules

### 🔹 Frontend (React)

- User input interface (initial & goal states)

- Split-screen BFS vs DFS visualization

- Tree rendering

- Logs panel

- Speed control & playback controls

### 🔹 Backend (Node.js + Express)

- API endpoints:

  - /solve

  - /example

- Handles communication between frontend and Python

- Data validation and formatting

### 🔹 Python Algorithm Engine

- BFS implementation using Queue

- DFS implementation using Stack

- Generates:

  - Steps

  - Logs

  - Tree structure

  - Queue/Stack states

### 🔹 Database (MongoDB)

- Stores:

  - Inputs

  - Execution results

  - Logs (optional)

# 4. Team Responsibilities

## Member 1: Frontend Developer

- UI/UX design

- React components for visualization

- Split-screen layout

- Speed control and animation

## Member 2: Backend Developer

- API development using Express

- Integration with Python

- MongoDB setup and management

## Member 3: Python Developer

- BFS and DFS implementation

- State transitions

- Tree and logs generation

# 5. Project Timeline (2–3 Weeks)

## Week 1: Foundation

- Setup MERN + Python environment

- Design state representation

- Implement BFS and DFS

- Create backend APIs

## Week 2: Visualization

- Build React UI

- Implement block animations

- Add tree visualization

- Integrate logs and data structures

## Week 3: Enhancement (Optional)

- Add speedometer

- Improve UI/UX

- Testing and debugging

- Final presentation

# 6. Algorithm Design

## 6.1 State Representation

[["A", "B"], ["C"], []]

Each list represents a stack of blocks.

## 6.2 Breadth-First Search (BFS)

- Uses a Queue

- Explores level by level

- Guarantees optimal solution

## 6.3 Depth-First Search (DFS)

- Uses a Stack

- Explores depth-first

- May not find optimal solution

## 6.4 No Backtracking Constraint

- Each state is visited once

- Avoid revisiting states

7. Prebuilt Example

### Initial State:

[["A","B"],["C"],[]]

### Goal State:

[["A"],["B","C"],[]]

This example is used for:

- Demo mode

- Testing

- Visualization preview

8. Simultaneous Execution

The application features a split-screen interface:

| BFS Side | DFS Side |
| --- | --- |
| Queue visualization | Stack visualization |
| Level-wise tree | Depth-wise tree |
| Logs | Logs |

### Key Feature:

- Both algorithms run simultaneously

- Controlled using a global step index

9. Speed Control (Speedometer)

Users can control execution speed using:

- Slider / Dial / Buttons

### Speed Levels:

- Slow → 2000 ms

- Medium → 1000 ms

- Fast → 300 ms

### Features:

- Play / Pause / Reset

- Real-time speed adjustment

10. Visualization Features

- Blocks movement animation

- Tree expansion

- Queue/Stack updates

- Step-by-step logs

- Highlight current node

11. Comparison Dashboard

Theoretical Comparison

| Metric | BFS | DFS |
| --- | --- | --- |
| Time Complexity | O(b^d) | O(b^m) |
| Space Complexity | O(b^d) | O(b·m) |
| Completeness | Yes | No |
| Optimality | Yes | No |

## Practical Comparison

- Nodes explored

- Depth reached

- Execution time

- Memory usage

# 12. Tools & Technologies

## Frontend

- React

- Tailwind CSS

- React Flow (tree visualization)

- Framer Motion (animations)

## Backend

- Node.js

- Express.js

- MongoDB (Mongoose)

## Python

- BFS & DFS logic

- JSON generation

# 13. Challenges & Solutions

## Challenge 1: Large Search Trees

- Solution: Limit nodes and depth

## Challenge 2: Synchronization

- Solution: Use global step index

## Challenge 3: Visualization Complexity

- Solution: Use libraries like React Flow

## Challenge 4: Performance Issues

- Solution: Precompute results in Python

## Challenge 5: Real-Time Animation

- Solution: Use step-based playback system

# 14. Future Enhancements

- Add A* and heuristic search

- Drag-and-drop block interface

- Export execution as video

- Multi-user collaboration

- 3D visualization

# 15. Conclusion

This project successfully demonstrates the working of BFS and DFS in an interactive and visual manner. By combining algorithmic logic with modern web technologies, it provides both educational and practical insights into search strategies.

The addition of:

- Simultaneous execution

- Speed control

- Visualization of internal data structures

makes the application highly effective for learning and demonstration purposes.

# 16. Final Outcome

The system delivers:

- Interactive learning experience

- Real-time visualization

- Clear algorithm comparison

- Professional-grade project suitable for interviews